BAD CAST CHARTERS

Website Project Plan

April 7, 2026  |  Version 1.0  |  Sue Higgins

# Project Overview

This document covers the full build plan for badcastcharters.com -- from the current working static site through the Eleventy conversion, CMS setup, and future phases. It is the source of truth for all build decisions.

| Business | Bad Cast Charters -- Captain Drew Renda |
| --- | --- |
| Domain | badcastcharters.com (Namecheap -- Sue holds credentials) |
| Preview URL | https://badcast-site.netlify.app |
| GitHub repo | https://github.com/BadCast76/badcast-site |
| Netlify project | badcast-site (Drew's account -- drewrenda@gmail.com) |
| Email | CaptainDrew@badcastcharters.com (ImprovMX -- pending DNS) |
| Instagram | @badcast_charters |
| Node version | v24.14.0 (confirmed on Sue's Mac) |
| Stack (current) | Static HTML + CSS + vanilla JS |
| Stack (target) | Eleventy (11ty) + Nunjucks templates + Decap CMS + Netlify |

# Build Phases

The project is organized into four phases. Each phase is independent and builds on the previous one. Nothing in Phase 2 requires Phase 3 to be complete.

| Phase | Name | What Gets Built | Status |
| --- | --- | --- | --- |
| Phase 1 | Live Static Site | One-page site, all sections, real photos, email booking, GitHub + Netlify deployed | DONE |
| Phase 2 | Eleventy + CMS | Convert site to Eleventy templates, wire in Decap CMS, Drew edits content from iPad, Kit email signup | NEXT |
| Phase 3 | Species Page | New page, one card per species, photo + description + best season + gear tips. Drew adds species via CMS. | FUTURE |
| Phase 4 | Merch Shop | Hats, tees, stickers. Printful or Printify connected to Shopify buy button, or Etsy link. Scoped separately. | FUTURE |

# Phase 2 Detail -- Eleventy + CMS

This is the next build session. It converts the existing working site to Eleventy and wires in the Decap CMS so Drew can edit his own content from his iPad.

## What Eleventy Does

Eleventy is a static site generator. It reads template files and data files and builds the final HTML. The live site looks identical -- same design, same photos, same CSS. The only change is how the site is assembled: instead of hardcoded HTML, content lives in JSON data files and Eleventy builds the page at deploy time.

## New Folder Structure After Conversion

| File / Folder | What It Does |
| --- | --- |
| src/index.njk | Main page template -- replaces index.html. Contains layout, loops through data. |
| src/_data/ | All editable content as JSON files. Hero, trips, about, gallery, etc. |
| src/images/ | All photos -- same images, same names, moved into src/ |
| src/species/ | Future: one .md file per species, built into species page |
| .eleventy.js | 10-line build config. Tells Eleventy where to find files and where to output them. |
| package.json | Tells Netlify to run Eleventy as the build step. Required for auto-deploy. |
| styles.css | Unchanged. Same CSS, same design. |
| script.js | Unchanged. Same JS. |
| admin/index.html | Decap CMS admin panel entry point. |
| admin/config.yml | CMS configuration -- defines all editable fields for Drew. |

## What Drew's Editing Workflow Looks Like

- Drew opens badcastcharters.com/admin on his iPad in Safari

- Logs in with his Netlify Identity email and password

- Sees a simple dashboard -- Hero, Trips, About, Gallery, Testimonials, Contact

- Taps a section, edits text fields or uploads a photo from his camera roll

- Taps Save -- change commits to GitHub automatically

- Netlify rebuilds the site in about 60 seconds

- Live site is updated -- no code, no files, no computer needed

## What Stays the Same

- The visual design -- every pixel, every color, every font

- All photos

- All copy

- The URL structure

- GitHub as the source of truth and backup

- Netlify as the host

- The domain setup

## Phase 2 Build Steps (Next Session)

- Install Eleventy locally on Sue's Mac: npm install --save-dev @11ty/eleventy

- Create .eleventy.js config file

- Create package.json with build script

- Convert index.html to index.njk Nunjucks template

- Wire all content sections to _data JSON files

- Move images into src/images/

- Test build locally: npx eleventy --serve

- Confirm site looks identical in Safari

- Push to GitHub -- Netlify auto-rebuilds using Eleventy

- Confirm live site at badcast-site.netlify.app

- Invite Drew as Netlify Identity user

- Test CMS login from iPad

## Pending Before Phase 2 Can Start

- Kit account -- Drew creates at kit.com, provides embed code

- ImprovMX DNS records -- add to Namecheap once Netlify domain is connected

- Domain connection -- point badcastcharters.com to Netlify (Sue handles in Namecheap)

- Drew's approval of the current preview site at badcast-site.netlify.app

# Phase 3 -- Species Page (Future)

A dedicated page at badcastcharters.com/species. One card per species with photo, description, best season to target, and recommended gear. Drew adds new species through the CMS -- no code needed. Eleventy builds the page automatically from the species data files.

Requires Phase 2 to be complete first. Scope and build in a dedicated session.

# Phase 4 -- Merch Shop (Future)

Hats, tees, and stickers with the Bad Cast Charters logo. Options to evaluate: Printful or Printify for print-on-demand fulfillment connected to a Shopify buy button embedded in the site, or a simple link to an Etsy shop Drew manages himself. No custom storefront needed.

Does not require Eleventy. Can be added as a simple embedded button or link at any phase. Scope separately once Drew decides how he wants to sell.

# Decisions Locked

| Site generator | Eleventy (11ty) -- approved April 7 2026 |
| --- | --- |
| CMS | Decap CMS (formerly Netlify CMS) -- free, open source, iPad-friendly |
| Hosting | Netlify -- Drew's account |
| Repository | GitHub -- BadCast76/badcast-site |
| Domain registrar | Namecheap -- credentials held by Sue |
| Email forwarding | ImprovMX -- CaptainDrew@badcastcharters.com -> drewrenda@gmail.com |
| Email marketing | Kit (formerly ConvertKit) -- pending Drew's account setup |
| Booking | Email only for launch. FareHarbor when Drew is ready to automate. |
| Fishing Booker | NOT on the site. Removed intentionally. Do not add back. |
| Merch | Not scoped yet. Evaluate Printful/Printify vs Etsy in future session. |

BAD CAST CHARTERS

Change Document -- Session April 7, 2026

BadCastCharters_ChangeDoc_040726.docx

# 1. File Locations

| Site folder (source of truth) | ~/Desktop/badcast/ |
| --- | --- |
| GitHub repo | https://github.com/BadCast76/badcast-site |
| Netlify project | badcast-site (Drew's account) |
| Preview URL | https://badcast-site.netlify.app |
| Live domain | badcastcharters.com (not yet connected to Netlify) |
| Domain registrar | Namecheap -- credentials held by Sue |
| Netlify Identity | Enabled -- https://badcast-site.netlify.app/.netlify/identity |
| Git Gateway | Enabled -- connected to BadCast76/badcast-site |
| CMS admin URL | https://badcast-site.netlify.app/admin (pending Phase 2 wiring) |

# 2. Site Pages

One-page static site. All sections in index.html, navigated via anchor links.

| Section | Anchor | Description |
| --- | --- | --- |
| Hero | #hero | Full-screen boat photo, headline, Book a Trip and See Trips buttons |
| What to Expect | #expect | Four-card grid: Local Knowledge, Fly Fishing & Spin, Private & Personal, Pickup Included |
| Trips & Rates | #trips | Three trip cards with pricing, included items, what to bring |
| Species | #species | List of 7 target species with brief descriptions |
| About Captain Drew | #about | Drew photo, bio, second boat photo, Book a Trip button |
| Testimonials | #testimonials | Three paraphrased guest quotes from Fishing Booker themes |
| Gallery | #gallery | Six-photo grid with real photos |
| Instagram | #instagram | Clean link to @badcast_charters -- embed pending |
| Email Signup | #signup | Placeholder form -- Kit embed pending |
| Contact / Booking | #contact | Email Captain Drew button with pre-filled subject and body |
| Footer | n/a | Logo, nav links, copyright, disclaimer |

# 3. What Was Built This Session

## GitHub Repository

Created BadCast76/badcast-site as a public repository in Drew's GitHub account. All 15 site files pushed via personal access token (no expiry, repo scope). Token stored in git remote URL.

## Netlify Deployment

Site deployed to badcast-site.netlify.app from BadCast76/badcast-site main branch. Static HTML site with no build command. Auto-deploys on every GitHub push. Confirmed live and rendering correctly.

## Netlify Identity

Identity enabled on the badcast-site project. API endpoint: https://badcast-site.netlify.app/.netlify/identity. No users invited yet -- pending Phase 2 CMS wiring.

## Git Gateway

Enabled and connected to the BadCast76/badcast-site repository. This allows Decap CMS to commit content changes directly to GitHub without requiring Drew to have a GitHub account or use Terminal.

## Decap CMS Admin Files (Built, Not Yet Deployed)

admin/index.html and admin/config.yml built in Claude's workspace. Config covers all editable sections: Hero, Trips (3), About, Testimonials, Gallery, Contact. All _data JSON files pre-populated with current site content.

These files are built but not yet pushed to GitHub. They will be deployed at the start of Phase 2 as part of the Eleventy conversion. Pushing them now without Eleventy wiring would create a CMS that cannot update the live site.

## Booking Update

Removed Fishing Booker link from the site. All booking CTAs now use a mailto link to CaptainDrew@badcastcharters.com with a pre-filled subject line and booking request body. Trip card buttons also updated to mailto.

## Captain Drew Photo

Updated the About section photo to a higher-resolution PNG of Drew with the Bad Cast cap, holding a striper. Previous JPEG remains in the images folder but is no longer referenced.

# 4. Bugs Fixed

## GitHub Push Blocked by Saved Credentials

Problem: Git push from Sue's Mac was blocked because macOS keychain sent her GitHub credentials (susanhelenhiggins-sketch) instead of Drew's (BadCast76).

Fix: Generated a Personal Access Token in Drew's GitHub account with repo scope and no expiry. Embedded token directly in the git remote URL using git remote set-url. Push succeeded.

# 5. Critical Rules

- NEVER delete or modify the site folder without backing up first.

- NEVER run git init on the Desktop directory. Only run git commands from inside the site folder.

- NEVER use em dashes in any copy.

- NEVER use heredoc in Terminal commands.

- ALWAYS use target='_blank' rel='noopener' on all external links.

- ALWAYS back up files before making any changes.

- ALWAYS test locally before pushing to GitHub.

- ALWAYS ask before proceeding when there is any ambiguity.

- Everything must be in Drew's accounts -- GitHub, Netlify, Namecheap, Kit.

- Source of truth is always the local Desktop folder.

- Fishing Booker is NOT linked on the site. Do not add back.

- GitHub is the rollback safety net. Every push is a saved version.

# 6. What Was Not Changed

- Site design, CSS, or visual layout -- unchanged

- All site copy -- unchanged

- All photos -- unchanged (except Drew's About photo updated)

- Domain DNS -- badcastcharters.com not yet pointed to Netlify

- ImprovMX DNS records -- not yet added to Namecheap

- Kit email signup -- form is a placeholder, Kit account not yet created

- Instagram -- clean link only, embed not yet configured

- Testimonials -- paraphrased placeholders, real quotes not yet provided

- Eleventy conversion -- planned for Phase 2, not started

# 7. Workflow Reminder

## Test Locally

open -a Safari ~/Desktop/badcast/index.html

## Push to GitHub

cd ~/Desktop/badcast

git add .

git commit -m 'description of change'

git push origin main

Netlify auto-deploys every push within 30 seconds.

Hard refresh live site: Cmd+Shift+R

# 8. Session Checklist

| Item | Status | Note |
| --- | --- | --- |
| GitHub repo created in Drew's account | DONE | BadCast76/badcast-site |
| Site files pushed to GitHub | DONE | 15 files, all images included |
| Netlify project deployed | DONE | badcast-site.netlify.app -- live |
| Netlify Identity enabled | DONE | API endpoint confirmed |
| Git Gateway enabled | DONE | Connected to BadCast76 repo |
| Decap CMS admin files built | PARTIAL | Built in Claude workspace, not yet deployed |
| Eleventy conversion | PENDING | Phase 2 -- next session |
| CMS wired to live site content | PENDING | Requires Eleventy first |
| Drew invited as CMS user | PENDING | After Phase 2 is complete |
| Kit email signup connected | PENDING | Drew needs to create Kit account |
| Instagram embed | PENDING | Clean link in place -- embed later |
| ImprovMX DNS records added | PENDING | Waiting on domain connection |
| Domain connected to Netlify | PENDING | Sue adds nameservers in Namecheap |
| Drew reviewed preview site on iPhone | PENDING | Send him badcast-site.netlify.app |

# 9. Next Session Priorities

- Send Drew the preview URL: https://badcast-site.netlify.app -- get his approval

- Begin Phase 2: Eleventy conversion -- install, configure, convert index.html to template

- Wire all _data JSON files into Eleventy templates

- Deploy Eleventy build to Netlify -- confirm site looks identical

- Deploy Decap CMS admin files -- test login at /admin

- Invite Drew as Netlify Identity user -- test from his iPad

- When Drew has Kit account -- swap placeholder form with Kit embed

- Connect badcastcharters.com domain once Drew approves the preview

- Add ImprovMX DNS records in Namecheap after domain is connected